# **Meeting Minutes**

| Musicart Group | |
| --- | --- |
| **Date/Time:** | September 23, 2021 |
| **Type:** | Team and sponsor |
| **Minute Taker**: | Gautam Masand |
| **Attendees:** | Ryan Noh  Oliver Yan  Adrian Chan  Peter Gibbons  Gautam Masand  William Pham  Joshua Warhurst  Sydney Leano  Magdalena |
| **Regrets:** | N/A |

## ***Notes:***

* Colours and logos will be given in a week
* What kind of payment methods? Paypal, credit card definitely
* Similar features but not a copy, visually different from streaming famous
* Need the **follow** feature
* How long does the song stay on the playlist? Smaller payment would make the song stay on for a week. More payment will be for longer
* We have to create a new database, sponsor does not have one
* Specific features for admin - Will be replied in a email
* Project scope and plan is good

Day of meeting with sponsor

* September 23 at Noon

Best way to contact sponsor

Zoom

Email - [magda@goingnew.pl](mailto:magda@goingnew.pl)

## ***Action Items:***

| **Owner** | **Description** | **Expected Completion Date** | **Status** |
| --- | --- | --- | --- |
| Ryan, Sydney, Adrian | Payment page that accepts Paypal and Credit Card | October 1st | Open |
| Oliver, Gautam, William | Spotify API deployment | September 30th | Open |
| Peter Gibbons | Adding front end content  (adding CSS, and Graphics) | September 30th | Open |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |