# **Planning and Status Report**

| Musicart group | | | |
| --- | --- | --- | --- |
| Date: | 09/24/21 | Report for Week: | Week 3 |
| Sponsor: | Magdalena | | |

## **Your Trello board link**

[Musicart Group](https://trello.com/b/OihCP1e4/musicart-group)

## 

## 

## **Team members availability for week 3**

## Each student should commit to 8 hours of work per week.

| Name | Mon | Tue | Wed | Thurs | Fri |
| --- | --- | --- | --- | --- | --- |
| Oliver Yan | 0 | 0 | 0 | 3 | 5 |
| Gautam Masand |  |  | 2 | 2 | 4 |
| Sydney Leano | 1 | 2 | 2 | 1 | 2 |
| Ryan Noh | 0 | 0 | 0 | 1 | 7 |
| Joshua Warhurst |  |  |  | 2 | 6 |
| Peter Gibbons |  |  | 1 | 1 | 6 |
| William Pham | 1 | 1 | 3 | 0 | 3 |
| Adrian Chan | 2 | 2 | 2 | 0 | 2 |

## 

## **Screenshot of scrum board at the beginning of 3**

## 

## **Team members tasks for week 3**

## 

| Name | Tasks |
| --- | --- |
| Oliver Yan | 1. Worked on scope plan 2. Research on Spotify API 3. Spotify GET playlist API test |
| Gautam Masand | 1. Researched Spotify API 2. Worked on scope plan 3. Minute taker for sponsor meeting |
| Sydney Leano | 1. Research on Stripe API and implementation for the website 2. Scope plan work |
| Ryan Noh | 1. Worked on the basic design of the website and emailed it to the sponsor 2. Research on Stripe API |
| Joshua Warhurst | 1. Worked on backend skeleton for the server (using express.js) 2. Worked on scope plan 3. Worked on login authentication 4. Helped with database handling |
| Peter Gibbons | 1. Worked Server backend logic 2. Worked on scope plan 3. Worked on website front end |
| William Pham | 1. Worked on Trello board 2. Worked on scope plan 3. Researched Spotify API |
| Adrian Chan | 1. Research on Stripe payment 2. Worked on scope plan |

## 

**Things the Instructor Needs to Know**

| **Item Description** | **Potential Impact** | **Next Steps** |
| --- | --- | --- |
| Time difference with sponsor. | Can not communicate in time | Talk to her in advance. |
| Our sponsor had computer issues | Sponsor can not reply our Email on time | Plan ahead |
|  |  |  |