# **Project Risk Register**

| **Risk Description** | **Risk Impact** | **Risk Probability** | **Risk Response strategy** | **Contingency plan** | **Owner** | **Status** | **Date updated** |
| --- | --- | --- | --- | --- | --- | --- | --- |
| First time working on Spotify API | 4 | 3 | Mitigate - Spend more time research | Ask help from instructor | Oliver | Open | 09/24/2021 |
| Not experience with payment feature which requires strict security restrictions | 5 | 4 | Mitigate - Spend more time research | Google and ask instructors for help | Ryan | Open | 09/24/2021 |
| Lack of communication with the sponsor due to time difference | 4 | 4 | Transfer - Talk to someone about how to fix the problem | Inform Neda, Michal, and Seyed about the situation | Ryan | Open | 09/24/2021 |