# Planning and Status Report

| Musicart group |  |  |  |
| --- | --- | --- | --- |
| Date: | 09/24/21 | Report for Week: | Week 3 |
| Sponsor: | Magdalena |  |  |

## Your Trello board link

Musicart Group

## Team members availability for week 3

## Each student should commit to 8 hours of work per week.

| Name | Mon | Tue | Wed | Thurs | Fri |
| --- | --- | --- | --- | --- | --- |
| Oliver Yan | 0 | 0 | 0 | 3 | 5 |
| Gautam Masand |  |  | 2 | 2 | 4 |
| Sydney Leano | 1 | 2 | 2 | 1 | 2 |
| Ryan Noh | 0 | 0 | 0 | 1 | 7 |
| Joshua Warhurst |  |  |  | 2 | 6 |
| Peter Gibbons |  |  | 1 | 1 | 6 |
| William Pham | 1 | 1 | 3 | 0 | 3 |
| Adrian Chan | 2 | 2 | 2 | 0 | 2 |

## Screenshot of scrum board at the beginning of 3

## Team members tasks for week 3

| Name | Tasks |
| --- | --- |
| Oliver Yan | - Worked on scope plan - Research on Spotify API - Spotify GET playlist API test |
| Gautam Masand | - Researched Spotify API - Worked on scope plan - Minute taker for sponsor meeting |
| Sydney Leano | - Research on Stripe API and implementation for the website - Scope plan work |
| Ryan Noh | - Worked on the basic design of the website and emailed it to the sponsor - Research on Stripe API |
| Joshua Warhurst | - Worked on backend skeleton for the server (using express.js) - Worked on scope plan - Worked on login authentication - Helped with database handling |
| Peter Gibbons | - Worked Server backend logic - Worked on scope plan - Worked on website front end |
| William Pham | - Worked on Trello board - Worked on scope plan - Researched Spotify API |
| Adrian Chan | - Research on Stripe payment - Worked on scope plan |

Things the Instructor Needs to Know

| Item Description | Potential Impact | Next Steps |
| --- | --- | --- |
| Time difference with sponsor. | Can not communicate in time | Talk to her in advance. |
| Our sponsor had computer issues | Sponsor can not reply our Email on time | Plan ahead |